Official Project Name: Road Accident Risk Identification System

Project Sponsor: Ministry of Transport

Project Manager: Karen Maher

Purpose of the Project: The purpose of this project is to identify high-risk roads and accident-prone areas by analyzing road accident data. The system aims to help drivers avoid dangerous roads, raise awareness about road safety, and reduce road accidents and related injuries.

Business Case

The Road Accident Risk Identification System is designed to help people identify roads and areas where accidents happen frequently. It will collect and analyze accident data to identify high-risk locations and provide users with useful information about dangerous roads. By warning drivers about accident-prone areas, the system will support safer travel decisions. It will also raise road-safety awareness and help authorities identify locations that may need better traffic management or road-safety improvements. By making road-risk information clear and easy to access, the project aims to reduce accidents, improve public safety, and help people reach their destinations more safely.

Key Deliverables

Interactive Road Risk Map: A map that displays reported dangerous road locations and helps users identify potential road hazards.

User Hazard Reporting System: A feature that allows users to report road hazards by submitting the location and a description of the problem, with basic report verification.

Project Milestones

- Requirements Analysis: The project requirements have been identified and the main features of the road safety information system have been defined. By 19/01/2027

- System Design Approval: The application interface, interactive road risk map, and hazard reporting interface have been completed and approved. By 29/01/2027

- Database Completion: The database is ready to store hazard reports, locations, descriptions, and verification statuses. By 09/02/2027

- Core Features Development: The interactive road risk map and user hazard reporting system have been developed, including basic report verification. By 28/02/2027

- System Testing and Final Approval: The system has been tested, identified errors have been fixed, and the project is ready for delivery. By 12/03/2027

Project Resources

- Staff: 1 Project Manager, 2 Software Developers, 1 UI/UX Designer, 1 Software Tester

- Hardware: 4 Laptops, 1 Server, 2 Smartphones for Testing

- Software: Visual Studio Code, MySQL, Figma, Google Maps API

Budget

- The allocated budget for this project is 70,000 L.E. to develop the road safety information system, including the interactive road risk map and hazard reporting system.

Constraints

- This project must be delivered within the specified budget of 70,000 L.E.

- This project must be delivered on 12/03/2027.

- The interactive road risk map must rely on the Google Maps API.

- Any laptops or computers needed must be purchased from Dell.

High Level Risks

- Inaccurate estimates.

- Scope creep: uncontrolled changes and continuous growth of the scope, or a scope that is not clearly defined.

- The project team may misunderstand the requirements.

- Loss of key personnel.

- The customer may not accept the software as delivered, even if it meets all specifications.

- The selected technology may be a poor match for the problem or the customer.

- Project success criteria may not be clearly defined to verify the successful completion of each project phase.

- Inaccurate hazard reports from users could affect the reliability of the system.